## Slide 1: CS5150: Sun in the City Milestone 1
Phillip Tischler, Vera Khovanskaya, Sean Salmon, James McGuinness, Zach Porges, Brian Toth, Lin Xue

## Slide 2: Overview
Project Description, Scope, & Benefits
System Design
Progress for Milestone 1
  Space Analysis, Tradeoffs, Actors & Use Cases, Layout Design
  Initial Drupal Website
  Data Fusion Algorithm & Drupal Extensions
Progress Planning
Issues Arisen

## Slide 3: Project Description
“Totally online, totally tech based newspaper for the tech campus” –Joseph Staehle
Client: The Cornell Daily Sun
Website for online newspaper read by the Cornell NYC Tech Campus
Data Fusion: Aggregation of articles from other news sources

## Slide 4: Project Scope & Requirements
New website for a new market
Required
  Website Front End, Content Management System (CMS), Branding for Newspaper
Optional
  Cloud Web Performance & Deployment, Data Fusion Algorithm, Mobile Optimization

## Slide 5: Project Benefits
New Market
  Old website has 80,000 unique quarterly users
  New market will eventually have equivalent population
  More advertisement opportunities
  Larger Population of Readers
New Website System
  Potential to integrate into current website

## Slide 6: System Design
Server Running MySQL, Apache 2, Java, and Varnish (Reverse HTTP Proxy Web Caching)
Drupal CMS with custom extensions (PHP & MySQL) for Data Fusion
Front End out of CSS, XHTML, and PHP
RSS Feed & Website Crawling in Java
Data Fusion using Apache Lucene

## Slide 7: Progress for Milestone 1
User Experience
  Space Analysis
  Tradeoffs
  Actors & Use Cases
  Layout Design
CMS & Front End
  Development Server with Drupal Website and Custom CSS
Data Fusion Algorithm
  RSS Feed Scraping & Text Search Libraries
Drupal Extensions: Example extension code

## Slide 8: Space Analysis

## Slide 9: Tradeoffs

## Slide 10: Actors & Use Cases

## Slide 11: Layout Design

## Slide 12: Initial Drupal Website
Notes: Our website has three views: the home page, a collection of articles with a common tag, and a news article. This is a screenshot of the home page, but note that we’re planning on enhancing the formatting/design.

## Slide 13: Initial Drupal Website
Notes: In the top right corner of each page, we show links to collections of articles that have received popular tags. It is extremely easy to modify these links using drupal, and we will provide documentation so that Sun editors can do so.

## Slide 14: Initial Drupal Website
Notes: This page shows all articles tagged with entrepreneurship. Note that the right column of this page, and all other pages except for the home page, contains links to articles that were recently published. There is additional space in this column for ads or other content.

## Slide 15: Initial Drupal Website
Notes: Finally, this is the article view. Articles are easy for editors to add/modify using drupal, and contain drupal’s commenting system.

## Slide 16: RSS & Website Scraping
Uses MySQL Java driver to connect to SQL database for reading/writing
ROME Java library for RSS Scraping (under Apache 2.0 license)
Basic Java URL libraries used for Website scraping
Thread pool to run scraping on updated RSS feeds as they occur
Data is read only once at runtime, data written as updates occur

## Slide 17: RSS & Website Scraping (Diagram)

## Slide 18: Data Fusion Algorithm

## Slide 19: Drupal Extensions
Create module with easy to use UI
Written within PHP
Access nodes on website to extrapolate data
Allow editors to input/update and reject data sources
Use data fusion to populate suggestions for editor to select

## Slide 20: Example Editor UI
The New York Times
www.nytimes.com/
+
www.economist.com/
The Economist
www.online.wsj.com
The Wall Street Journal
Data Sources
Link to Data
Node ID | Data Source | Link to Source
1938148 | The Wall Street Journal | www.online.wsj.com
1938149 | The Economist | www.economist.com
1938150 | The New York Times | www.nytimes.com
MySQL Database:
Graphical User
Interface
Notes: This is the graphical representation of one of our databases holding the Data Source information. This representation is also similar to the one for data means. Displaying the choices from data fusion results is this process in reverse with similar UI and database structure.

## Slide 21: Project Planning

## Slide 22: Issues That Have Arisen
Individual Development Servers
  LAMP != WAMP != MAMP != XAMP != ?
  User Permissions, Enable Apache MODS, Rewrite URLs & Symlinks

## Slide 23: Milestone 1 Summary